## Slide 1: TOGAF 9 Fundamental: 5. UML Overview
Romi Satria Wahono romi@romisatriawahono.net http://romisatriawahono.net/tfu WA/SMS: +6281586220090

## Slide 2: Romi Satria Wahono
SD Sompok Semarang (1987)
SMPN 8 Semarang (1990)
SMA Taruna Nusantara Magelang (1993)
B.Eng, M.Eng and Ph.D in Software Engineering from Saitama University Japan (1994-2004) Universiti Teknikal Malaysia Melaka (2014)
Research Interests: Software Engineering, Machine Learning
Founder IlmuKomputer.Com
PNS di PDII LIPI (1994-2007)
Founder dan CEO PT Brainmatics Cipta Informatika

## Slide 3: Course Outline
Introduction
TOGAF Concepts
TOGAF ADM
BPMN Overview
UML Overview
TOGAF Case Study

## Slide 4: 5. UML Overview
5.1 The Nature of Software Development
5.2 Identifying Business Value (System Request)
5.3 Feasibility Analysis
5.4 Systems Analysis and Design with UML
5.5 Estimating Project Size with Use Case Points

## Slide 5: 5.1 The Nature of Software Development

## Slide 6: Systems Development Projects Fail
More than half of all systems development projects Fail (42% - Standish Group, 53% - General Accounting Office)
  Canceled before completion
  System is never used once finished
  Doesn't provide the expected benefits
Most of the ones that don't fail:
  Are delivered late
  Are over budget
  Don't provide the features promised

## Slide 7: Recent Significant IT Failures
Company | Year | Outcome
Hudson Bay (Canada) | 2005 | Inventory system problems lead to $33.3 million loss
UK Inland Revenue | 2004/5 | $3.45 billion tax-credit overpayment caused by software errors
Avis Europe PLC (UK) | 2004 | Enterprise resource planning (ERP) system cancelled after $54.5 million spent
Ford Motor Co. | 2004 | Purchasing system abandoned after deployment costing approximately $400 M
Hewlett-Packard Co. | 2004 | ERP system problems contribute to $160 million loss
AT&T Wireless | 2004 | Customer relations management (CRM) system upgrade problems lead to $100M loss

## Slide 8: Keunikan dari Software
Karakteristik | Software | Hardware
Kompleksitas | Tingkat kompleksitas dari produk software tinggi, dengan kemungkinan perubahan parameter dan fungsi yang sangat beragam | Tingkat kompleksitas produk lain rendah, dengan kemungkinan perubahan parameter dan fungsi tidak beragam
Visibilitas Produk | Produk tidak terlihat dengan kasat mata, termasuk bila ada cacat (defect) dari produk | Produk terlihat dengan kasat mata, termasuk bila ada cacat (defect) dari produk

## Slide 9: Software Errors, Faults, Failures

## Slide 10: Analisis Kasus
Suatu perusahaan PT ABC memproduksi software yang akan ditanam ke dalam suatu device
Salah satu fungsi yang terdapat pada software adalah akan mematikan device secara otomatis apabila suhu ruangan lebih besar daripada 30o celcius
Programmer salah menuliskan logika menjadi:
…
if (suhu > 3) shutdownDevice();
…
Error ini tidak pernah menyebabkan failure pada software, dan perusahaan PT ABC sampai saat ini terkenal sebagai perusahaan yang memproduksi software tanpa bug
Jelaskan mengapa bisa terjadi demikian!

## Slide 12: Is it Possible?

## Slide 13: 5.2 Identifying Business Value (System Request)

## Slide 14: When Do Projects Begin?
When someone sees an opportunity to create business value from using information technology
  Then he or she creates a system request
Feasibility analysis is used to aid in the decision of whether or not to proceed with the project
Project estimation is important activity which aims to estimating the size of software project

## Slide 15: Elements of a System Request
Project Name
  The name of project
Project sponsor
  Primary point of contact for the project
Business need
  Reason prompting the project
Business requirements
  Business capabilities the system will need to have
Business value
  Benefits the organization can expect from the project
Special issues
  Anything else that should be considered
  Budget constraints, deadline, Legal requirements

## Slide 16: Business Need
Describes why the system should be built
Why the project should be funded
Should be clear and concise
Probably not completely defined

## Slide 17: Business Requirements
What the system will do
High level explanation to the approval committee
Tell about the features and capabilities
Can be replaced by Use Case Diagram

## Slide 18: Business Value
Tangible value
  A quantifiable value
  E.g.: 2 % reduction in operating cost
Intangible value
  Intuitive believe why the system will help the company
  E.g.: improved customer service, a better competitive position

## Slide 19: Sofware Quality
Software quality is (IEEE, 1991):
  The degree to which a system, component, or process meets specified requirements
  The degree to which a system, component, or process meets customer or user needs or expectations
Software quality measures how well software is designed (quality of design), and how well the software conforms to that design (quality of conformance) (Pressman, 2014)
Quality means conformance to requirements (Crosby, 1979)

## Slide 20: Software untuk Pesan Taxi

## Slide 21: Software untuk Pesan Ojek (Go-Jek)

## Slide 23: System Request
Elemen | Deskripsi | Contoh
Business Need | The business-related reason for initiating the software development project | Increase sales Improve market share Improve access to information Improve customer service Decrease product defects Streamline supply acquisition processes
Business Requirements | The business capabilities that software will provide | Provide onIine access to information Capture customer demographic information Include product search capabilities Produce management reports Include online user support
Business Value | The benefits that the software will create for the organization | 3% increase in sales % increase in market share 10% operational cost reduction $200,000 cost savings from decreased supply costs $150,000 savings from removal of existing system

## Slide 25
System Request—Internet order project | 
Project sponsor: | Margaret Mooney, Vice President of Marketing
Business Need: | This project has been initiated to reach new Internet customers and to better serve existing customers using Internet sales support.
Business Requirements: | 
Using the Web, customers should be able to search for products and identify the brick-and-mortar stores that have them in stock. They should be able to put items on hold at a store location or place an order for items that are not carried or not in stock. The functionality that the system should have is listed below: Search through the CD Selections’ inventory of products Identify the retail stores that have the product in stock Put a product on hold at a retail store and schedule a time to pick up the product Place an order for products not currently in stock or not carried by CD Selections Receive confirmation that an order can be placed and when it will be in stock | 
Business Value: | 
We expect that CD Selections will increase sales by reducing lost sales due to out-of-stock or nonstocked items and by reaching out to new customers through its Internet presence. We expect the improved services will reduce customer complaints, primarily because 50 percent of all customer complaints stem from out of stocks or nonstocked items. Also, CD Selections should benefit from improved customer satisfaction and increased brand recognition due to its Internet presence. Conservative estimates of tangible value to the company includes: $750,000 in sales from new customers $1,875,000 in sales from existing customers $50,000 yearly reduction in customer service calls | 
Special Issues or Constraints: | 
The Marketing Department views this as a strategic system. This Internet system will add value to our current business model, and it also will serve as a proof of concept for future Internet endeavors. For example, in the future, CD Selections may want to sell products directly over the Internet. | 
The system should be in place for the holiday shopping season next year. | 

## Slide 26: Exercise: Membuat System Request
Lihat contoh System Request untuk Internet Order Project
Pikirkan suatu sistem* yang saat ini dibutuhkan oleh perusahaan atau organisasi anda
Buat System Request dari sistem tersebut

## Slide 27: 5.3 Feasibility Analysis

## Slide 28: Feasibility Analysis
Technical feasibility: Can we build it?
Economic feasibility: Should we build it?
Organizational feasibility: If we build it, will they come?

## Slide 29: Feasibility Analysis
1 | Technical Feasibility | Familiarity with application: Less familiarity generates more risk Familiarity with technology: Less familiarity generates more risk Project size: Large projects have more risk Compatibility: The harder it is to integrate the system with the company’s existing technology, the higher the risk will be
2 | Economic Feasibility | Return on Investment (ROI) Break Even Point (BEP) Intangible Benefit
3 | Organizational Feasibility | Is the software project strategically aligned with the business?

## Slide 30: Technical Feasibility
Familiarity with application | Knowledge of business domain Need to understand improvements Need to recognize pitfalls and bad ideas
Familiarity with technology | Is technology new to this organization? Is this a brand new technology? Extension of existing firm technologies
Project size | Number of people, time, and features
Compatibility | Systems are not built in a vacuum Needs to integrate with current systems and data

## Slide 31: Economic Feasibility: Should We Build It?

## Slide 32: Cost-Benefit Analysis - Cash Flow
Project costs and benefits over several years (3–5)
Use normal growth rates for sales etc.
Total added to determine
Overall Benefits = Total Benefits – Total Costs
Higher number is better

## Slide 33: Cost-Benefit Analysis - Cash Flow

## Slide 34: Cash Flow Plan

## Slide 35: Present Value (PV)
The amount of an investment today compared to the same amount n years in the future
Taking into account inflation and time
  PV =
Amount
(1 + Interest Rate)n

## Slide 36: Net Present Value

## Slide 37: Net Present Value (NPV)
The present value of benefit less the present value of cost
NPV = PV Benefits – PV Costs

## Slide 38: NPV Calculation

## Slide 39: Return on Investment (ROI)
The Amount of revenue or cost savings results from a given investment
  ROI =
Total Benefits – Total Costs
Total Costs

## Slide 40: ROI Calculation

## Slide 41: Break Even Point (BEP)
The point in time when the costs of the project equal the value it has delivered
BEP =
* Use the yearly NPV amount from the first year in which project has positive cash flow
Yearly NPV* – Cumulative NPV
Yearly* NPV

## Slide 42: Break Even Point (BEP)

## Slide 43: Organizational Feasibility
Strategic Alignment
  How well does the project match up with the business strategy?
Stakeholder analysis considers
  Project champion (Product Owner)
  Organizational management
  System users
  Anybody affected by the change

## Slide 44: Stakeholder Analysis Considers
Project champion(s)
  High-level non-IS executive
  Shepherds project to completion
  It's good to have more than one
Organizational management
  Need this support to sell system to organization
System users
  In the loop so end system meets needs

## Slide 45: Stakeholder Analysis Considers

## Slide 46: Feasibility Analysis Template
Technical Feasibility: Can We Build It?
Familiarity with Application: Less familiarity generates more risk Familiarity with Technology: Less familiarity generates more risk Project Size: Large projects have more risk Compatibility: The harder it is to integrate the system with the company’s existing technology, the higher the risk
Economic Feasibility: Should We Build It?
Return on Investment (ROI) over 3 years Break-even Point (BEP) Total benefit after 3 years
Organizational Feasibility: If We Build It, Will They Come?
Project champion(s) Senior management Users Other stakeholders Is the project strategically aligned with the business?

## Slide 47
CD Selection Internet Order Feasibility Analysis Executive Summary
Margaret Mooney and Alec Adams created the following feasibility analysis for the CD Selections Internet Order System Project. The System Proposal is attached, along with the detailed feasibility study
Technical Feasibility The Internet Order System is feasible technically, although there is some risk. CD Selections’ risk regarding familiarity with the application is high The Marketing Department has little experience with Internet-based marketing and sales The IT Department has strong knowledge of the company’s existing order systems; however, it has not worked with Web-enabled order systems CD Selections’ risk regarding familiarity with the technology is medium The IT Department has relied on external consultants and an Information Service Provider to develop its existing Web environment The IT Department has learned about Web technology by maintaining the corporate site Development tools and products for commercial Web application development are available in the marketplace, although the IT department has little experience with them The project size is considered medium risk The project team likely will include less than ten people Business user involvement will be required The project timeframe cannot exceed a year because of the Christmas holiday season implementation deadline, and it should be much shorter The compatibility with CD Selections’ existing technical infrastructure should be good The current Order System is a client-server system built using open standards. An interface with the Web should be possible Retail stores already place and maintain orders electronically An Internet infrastructure already is in place at retail stores and at the corporate headquarters

## Slide 48
Economic Feasibility
A cost–benefit analysis was performed; see attached spreadsheet for details. A conservative approach shows that the Internet Order System has a good chance of adding to the bottom line of the company significantly. Return on Investment (ROI) over 3 years: 229 percent Break-even point (BEP): after 1.7 years Total benefit after three years: $3.5 million (adjusted for present value) Intangible Costs and Benefits Improved customer satisfaction Greater brand recognition
Organizational Feasibility
From an organizational perspective, this project has low risk. The objective of the system, which is to increase sales, is aligned well with the senior management’s goal of increasing sales for the company. The move to the Internet also aligns with Marketing’s goal to become more savvy in Internet marketing and sales. The project has a project champion, Margaret Mooney, Vice President of Marketing. Margaret is well positioned to sponsor this project and to educate the rest of the senior management team when necessary. To date, much of senior management is aware of and supports the initiative. The users of the system, Internet consumers, are expected to appreciate the benefits of CD Selections’ Web presence. And, management in the retail stores should be willing to accept the system, given the possibility of increased sales at the store level.

## Slide 49
 | 2003 | 2004 | 2005 | Total
Increased sales from new customers | 0 | 750,000 | 772,500 | 
Increased sales from existing customers | 0 | 1,875,000 | 1,931,250 | 
Reduction in customer complaint calls | 0 | 50,000 | 50,000 | 
Total Benefits: | 0 | 2,675,000 | 2,753,750 | 
PV of Benefits: | 0 | 2,521,444 | 2,520,071 | 5,041,515
PV of All Benefits: | 0 | 2,521,444 | 5,041,515 | 
Labor: Analysis, Design and Implementation | 162,000 | 0 | 0 | 
Consultant Fees | 50,000 | 0 | 0 | 
Office Space and Equipment | 7,000 | 0 | 0 | 
Software and Hardware | 35,000 | 0 | 0 | 
Total Development Costs: | 254,000 | 0 | 0 | 
Labor: Webmaster | 85,000 | 87,550 | 90,177 | 
Labor: Network Technician | 60,000 | 61,800 | 63,654 | 
Labor: Computer Operations | 50,000 | 51,500 | 53,045 | 
Labor: Business Manager | 60,000 | 61,800 | 63,654 | 
Labor: Assistant Manager | 45,000 | 46,350 | 47,741 | 
Labor: 3 Staff | 90,000 | 92,700 | 95,481 | 
Software upgrades and licenses | 4,000 | 1,000 | 1,000 | 
Hardware upgrades | 5,000 | 3,000 | 3,000 | 
User training | 2,000 | 1,000 | 1,000 | 
Communications charges | 20,000 | 20,000 | 20,000 | 
Marketing expenses | 25,000 | 25,000 | 25,000 | 
Total Operational Costs: | 446,000 | 452,700 | 464,751 | 
Total Costs: | 700,000 | 452,700 | 464,751 | 
PV of Costs: | 679,612 | 426,713 | 425,313 | 1,531,638
PV of all Costs: | 679,612 | 1,106,325 | 1,531,638 | 
Total Project Costs Less Benefits: | (700,000) | 2,222,300 | 2,288,999 | 
Yearly NPV: | (679,612) | 2,094,731 | 2,094,758 | 3,509,878
Cumulative NPV: | (679,612) | 1,415,119 | 3,509,878 | 
Return on Investment (ROI): | 229.16% | (3,509,878/1,531,638) |  | 
Break-even Point (BEP): | 1.32 years | (BEP in Year 2 = [2,094,731 – 1,415,119] / 2,094,731 = 0.32) |  | 

## Slide 50: Exercise: Membuat Feasibility Analysis
Lihat contoh Feasibility Analysis untuk Internet Order Project
Perhatikan kembali System Request yang sebelumnya sudah kita buat
Buat Feasibility Analysis dari system yang akan kita buat tersebut

## Slide 51: 5.4 Systems Analysis and Design with UML

## Slide 52: System Analysis and Design with UML
System Analysis
  Business Process Identification
    Use Case Diagram
  Business Process Modeling
    Activity Diagram or Business Process Modeling Notation (BPMN)
  Business Process Realization
    Sequence Diagram (Buat untuk setiap use case dengan menggunakan pola Boundary-Control-Entity)
System Design
  Program Design
    Class Diagram (Gabungkan Boundary-Control-Entity Class dan susun story dari sistem yang dibangun)
    Package Diagram (Gabungan class yang sesuai, boleh menggunakan pola B-C-E)
    Deployment Diagram (arsitektur software dari sistem yang dibangun)
  User Interface Design (Buat UI design dari Boundary Class)
  Entity-Relationship Model (Buat ER diagram dari Entity Class)

## Slide 53: 5.4.1 Business Process Identification: Use Case Diagram

## Slide 54: Use Case Diagrams
Summarized into a single picture
All of the use cases for the part of the system being modeled
Use case represents the discrete activities performed by the user
Use Case Diagram tells what the system will do
Good for communicating with users

## Slide 55: Use Case Diagram Syntax
Actor
  person or system that derives benefit from and is external to the subject
Use Case
  Represents a major piece of system functionality
Association Relationship
Include Relationship
Extend Relationship
Generalization Relationship
<<extends>>
<<includes>>

## Slide 56: Use Case
A major piece of system functionality
Can extend other Use Cases
Placed inside system boundary
Labeled with descriptive verb - noun phrase
Use Case

## Slide 57: System Boundary
Includes the name of the system inside or on top
Represents the scope of the system
Actors are outside the scope of the system
Boundary

## Slide 58: Actor
A person or another system that interacts with the current system
A role, not a specific user
Provides input, receives output, or both
actor
Actor/Role

## Slide 59: Association Relationship
Links actor and the Use Case
Shows two-way communication
  If one-way, arrows are used
* is for "multiplicity of the Association"
*
*

## Slide 60: Extends Relationship
Extends Use Case to include Optional behavior
Arrow points from the extension Use Case to the base Use Case
extend
extend
Make Appointment
Make Payment
Arrangement

## Slide 61: Include Relationship
Include one Use Case from within another
Arrow points from base Use Case to the included Use Case
include
include
Create New Patient
Make New
Patient Appointment

## Slide 62: Generalization Relationship
A specialized Use Case to a more generalized Use Case
Arrow points from specialized to general Use Case
Make Appointment
Make Old Appointment

## Slide 63: Use Case Diagram for Appointment System

## Slide 64: Use Case Diagram with Specialized Actor

## Slide 65: Extend and Include Relationships

## Slide 66: Studi Kasus: ATM System

## Slide 67: ATM System

## Slide 68: ATM System
Layar
Kotak Uang
Kotak Kartu
Kotak Kuitansi

## Slide 69
Masukkan PIN:
Kotak Uang
Kotak Kartu
Kotak Kuitansi

## Slide 70
Menu Utama
Melihat Saldo
Mentransfer Uang
Mengambil Uang
Logout
Kotak Uang
Kotak Kartu
Kotak Kuitansi

## Slide 71
Menu Melihat Saldo
Saldo anda adalah ….
Kotak Uang
Kotak Kartu
Kotak Kuitansi

## Slide 72
Menu Mentransfer Uang
No Account Penerima:
Kotak Uang
Kotak Kartu
Kotak Kuitansi

## Slide 73
Menu Mentransfer Uang
Jumlah uang yang dikirim:
Kotak Uang
Kotak Kartu
Kotak Kuitansi

## Slide 74
Menu Mentransfer Uang
Uang berhasil terkirim
Kotak Uang
Kotak Kartu
Kotak Kuitansi

## Slide 75
Menu Mengambil Uang
Jumlah uang yang diambil:
Kotak Uang
Kotak Kartu
Kotak Kuitansi

## Slide 76
Menu Mengambil Uang
Uang berhasil diambil
Kotak Uang
Kotak Kartu
Kotak Kuitansi

## Slide 77: Use Case Diagram

## Slide 78: Use Case Diagram (Alternatif)

## Slide 79: 5.4.2 Business Process Modeling

## Slide 80: System Analysis and Design with UML
System Analysis
  Business Process Identification
    Use Case Diagram
  Business Process Modeling
    Activity Diagram or Business Process Modeling Notation (BPMN)
  Business Process Realization
    Sequence Diagram (Buat untuk setiap use case dengan menggunakan pola Boundary-Control-Entity)
System Design
  Program Design
    Class Diagram (Gabungkan Boundary-Control-Entity Class dan susun story dari sistem yang dibangun)
    Package Diagram (Gabungan class yang sesuai, boleh menggunakan pola B-C-E)
    Deployment Diagram (arsitektur software dari sistem yang dibangun)
  User Interface Design (Buat UI design dari Boundary Class)
  Entity-Relationship Model (Buat ER diagram dari Entity Class)

## Slide 81: Business Process Modeling: Activity Diagram

## Slide 82: BPM With Activity Diagrams
A number of activities support a business process across several departments
Activity diagrams model the behavior in a business process

## Slide 83: Syntax for an Activity Diagram

## Slide 84: Activity Diagram Example

## Slide 85: Creating Activity Diagrams
Set the context or scope of the activity being modeled
Identify the activities and control/object flows between activities
Identify any decisions made
Look for opportunities for parallelism
Draw the diagram

## Slide 86: Business Process Modeling: BPMN

## Slide 91: Credit Application

## Slide 92: Purchase Request

## Slide 93: Shipment Process of a Hardware Retailer

## Slide 94: The Pizza Collaboration

## Slide 95: Order Fulfillment and Procurement

## Slide 96: Studi Kasus: ATM System

## Slide 97: Activity Diagram: Memasukkan Kartu

## Slide 98: Activity Diagram: Memasukkan PIN

## Slide 99: Activity Diagram: Mengecek Saldo

## Slide 100: Activity Diagram: Mentransfer Uang

## Slide 101: Activity Diagram: Mengambil Uang

## Slide 102: Activity Diagram: Melakukan Logout

## Slide 103: 5.4.3 Business Process Realization: Sequence Diagram

## Slide 104: System Analysis and Design with UML
System Analysis
  Business Process Identification
    Use Case Diagram
  Business Process Modeling
    Activity Diagram or Business Process Modeling Notation (BPMN)
  Business Process Realization
    Sequence Diagram (Buat untuk setiap use case dengan menggunakan pola Boundary-Control-Entity)
System Design
  Program Design
    Class Diagram (Gabungkan Boundary-Control-Entity Class dan susun story dari sistem yang dibangun)
    Package Diagram (Gabungan class yang sesuai, boleh menggunakan pola B-C-E)
    Deployment Diagram (arsitektur software dari sistem yang dibangun)
  User Interface Design (Buat UI design dari Boundary Class)
  Entity-Relationship Model (Buat ER diagram dari Entity Class)

## Slide 105: Sequence Diagrams
Illustrate the objects that participate in a use case
Show the messages that pass between objects for a particular use-case over time

## Slide 106: Sequence Diagram Syntax
AN ACTOR
AN OBJECT
A LIFELINE
A FOCUS OF CONTROL
A MESSAGE
OBJECT DESTRUCTION
anObject:aClass
aMessage()
x

## Slide 107: Sequence Diagram
Susun Sequence Diagram untuk setiap Use Case yang dibuat
Mulai dari menarik Actor yang ada di Use Case Diagram, lanjutkan dengan membuat sequence detail dari berjalannya Use Case
Catatan: Objek dari Lifeline di Sequence Diagram akan menjadi kandidat Class

## Slide 108: Jenis Class
Boundary Class:
  Class yang berinteraksi dengan aktor langsung (user interface)
  Form, input, UI ini masuk di sini
Control Class:
  Class yang berhubungan dengan pemrosesan, penghitungan, kalkulasi, komputasi, query, dst
Entity Class:
  Class yang berhubungan dengan data, penyimpanan data/file

## Slide 109: Studi Kasus: ATM System

## Slide 110: Sequence Diagram: Memasukkan Kartu

## Slide 111: Sequence Diagram: Memasukkan PIN

## Slide 112: Sequence Diagram: Mengecek Saldo

## Slide 113: Sequence Diagram: Mentransfer Uang

## Slide 114: Sequence Diagram: Mengambil Uang

## Slide 115: Sequence Diagram: Melakukan Logout

## Slide 116: 5.4.4 Class Diagram

## Slide 117: System Analysis and Design with UML
System Analysis
  Business Process Identification
    Use Case Diagram
  Business Process Modeling
    Activity Diagram or Business Process Modeling Notation (BPMN)
  Business Process Realization
    Sequence Diagram (Buat untuk setiap use case dengan menggunakan pola Boundary-Control-Entity)
System Design
  Program Design
    Class Diagram (Gabungkan Boundary-Control-Entity Class dan susun story dari sistem yang dibangun)
    Package Diagram (Gabungan class yang sesuai, boleh menggunakan pola B-C-E)
    Deployment Diagram (arsitektur software dari sistem yang dibangun)
  User Interface Design (Buat UI design dari Boundary Class)
  Entity-Relationship Model (Buat ER diagram dari Entity Class)

## Slide 118: Class Diagram Elements
Classes
Attributes
Operations
Relationships

## Slide 119: Classes
Templates for creating instances or objects
All objects of a class have same structure and behavior, but contain different attributes
  Concrete: used to create actual objects
  Abstract: extended to create other classes

## Slide 120: Attributes
Units of information relevant to the description of the class
Only attributes important to the task should be included
Attributes should be primitive types (integers, strings, doubles, date, time, Boolean, etc.)

## Slide 121: Operations (Methods)
Defines the behavior of the class
Action that instances/objects can take
Focus on relevant problem-specific operations (at this point)

## Slide 122: Relationships
Generalization
  “Is-A” relationship
  Enables inheritance of attributes & oper's
  Subclasses and superclasses
  Principle of substitutability
    Subclass be substituted for superclass
Aggregation
  “Has-A” relationship
  Relates parts to wholes
  Uses decomposition
Association
  Relationships that don't fit “Is-A” or “Has-A”
  Often a weaker form of “Has-A”
  Miscellaneous relationships between classes
  Example:
    Patient schedules an appointment
    So the appointment has a patient
    This is weak

## Slide 123: Example Class Diagram

## Slide 124: More on Attributes
Derived attributes
  /age, for example can be calculated from birth date and current date
Visibility of attributes
  +Public: not hidden from any object
  #Protected: hidden from all but immediate subclasses
  –Private: hidden from all other classes
Default is private

## Slide 125: More on Operations
Constructor: creates object
Query: see class state
Update: change attribute values
Operations can also be public, protected, or private
  Default for operations is public

## Slide 126: More on Relationships
A primary purpose of class diagrams is to show relationships, or associations, between classes
Class can be related to itself (role)
  Use a "+" sign to show it's a role and not the name of a relationship

## Slide 127: Relationship Multiplicity
Exactly one | 
Zero or more | 
One or more | 
Zero or one | 
Specified range | 
Disjoint ranges | 
Dept
Employee
Boss
Employee
Employee
Employee
Boss
Child
Employee
Spouse
Vacation
Committee
1..3, 5
2..4
0..1
1..*
0..*
1

## Slide 128: Class

## Slide 129: Class with Attribute and Method

## Slide 130: Class Association

## Slide 131: Multiplicity

## Slide 132: Inheritance

## Slide 133: Interface

## Slide 134: Class Diagram: Internet Order Project

## Slide 135: Class Diagram: Sistem ATM

## Slide 136: 5.4.5 Deployment Diagram

## Slide 137: System Analysis and Design with UML
System Analysis
  Business Process Identification
    Use Case Diagram
  Business Process Modeling
    Activity Diagram or Business Process Modeling Notation (BPMN)
  Business Process Realization
    Sequence Diagram (Buat untuk setiap use case dengan menggunakan pola Boundary-Control-Entity)
System Design
  Program Design
    Class Diagram (Gabungkan Boundary-Control-Entity Class dan susun story dari sistem yang dibangun)
    Package Diagram (Gabungan class yang sesuai, boleh menggunakan pola B-C-E)
    Deployment Diagram (arsitektur software dari sistem yang dibangun)
  User Interface Design (Buat UI design dari Boundary Class)
  Entity-Relationship Model (Buat ER diagram dari Entity Class)

## Slide 138: Deployment Diagram
Servers
  Mainframes, Minis, Micros
Clients
  Input/Output HW used by users
  Terminals, PCs, special purpose HW
Network
  HW and SW to connect clients to servers
Nodes
  Any piece of hardware in the model
  A computational resource
  Labeled by its name
  Stereotype to label the type of node
Artifacts
  Piece of the information system, such as software or a database table
Node with Deployed Artifact
  Shows artifact placed on a physical node
  Good for showing distribution data or software
Communication paths
  Links between nodes of the network
Node
Artifact
Node with Deployment Artifact
Communication Path

## Slide 139: Diagram Examples

## Slide 140: Deployment Diagram (3 Tier)

## Slide 141: 5.4.6 Data Model

## Slide 142: System Analysis and Design with UML
System Analysis
  Business Process Identification
    Use Case Diagram
  Business Process Modeling
    Activity Diagram or Business Process Modeling Notation (BPMN)
  Business Process Realization
    Sequence Diagram (Buat untuk setiap use case dengan menggunakan pola Boundary-Control-Entity)
System Design
  Program Design
    Class Diagram (Gabungkan Boundary-Control-Entity Class dan susun story dari sistem yang dibangun)
    Package Diagram (Gabungan class yang sesuai, boleh menggunakan pola B-C-E)
    Deployment Diagram (arsitektur software dari sistem yang dibangun)
  User Interface Design (Buat UI design dari Boundary Class)
  Entity-Relationship Model (Buat ER diagram dari Entity Class)

## Slide 143: Data Model

## Slide 144: 5.5 Estimating Project Size with Use Case Points

## Slide 145: Use Case Points
Actor Type | Description | Weighting Factor
Simple | External System with well-defined API | 1
Average | External System using a protocol-based interface, e.g., HTTP, TCT/IP, SQL | 2
Complex | Human | 3
Use-Case Type | Description | Weighting Factor
Simple | 1-3 transactions | 5
Average | 4-7 transactions | 10
Complex | More than 7 transactions | 15
Unadjusted Use Case Points (UUCP) = UAW + UUCW
Unadjusted Use Case Weighting (UUCW)
Unadjusted Actor Weighting (UAW)

## Slide 146: Sistem ATM – Use Case Diagram
Human = 3
Transaction = ?

## Slide 147: Sequence Diagram - Mentransfer Uang
Transaction = 3

## Slide 148: Technical Complexity Factors (TCF)
Factor Number | Description | Weight
T1 | Distributed system | 2.0
T2 | Response time or throughput performance objectives | 1.0
T3 | End-user online efficiency | 1.0
T4 | Complex internal processing | 1.0
T5 | Reusability of code | 1.0
T6 | Easy to install | 0.5
T7 | Ease of use | 0.5
T8 | Portability | 2.0
T9 | Ease of change | 1.0
TCF = 0.6 + (0.01 * TFactor)

## Slide 149: Environmental Complexity Factors (ECF)
Factor Number | Description | Weight
E1 | Familiarity with system development process in use | 1.5
E2 | Application experience | 0.5
E3 | Object-oriented experience | 1.0
E4 | Lead analyst capability | 0.5
E5 | Motivation | 1.0
E6 | Requirements stability | 2.0
E7 | Part time staff | -1.0
E8 | Difficulty of programming language | -1.0
ECF = 1.4 + (-0.03 * EFactor)

## Slide 150: Computing Use Case Points
Adjusted Use Case Points (UCP) = UUCP * TCF * ECF
Effort in Person Hours = UCP * PHM

## Slide 151: Person Hour Multiplier (PHM)
Let F1 = Number of ECF1 to ECF6 that are < 3
Let F2 = Number of ECF7 and ECF8 that are > 3
If F1 + F2 <= 2 PHM = 20 Else if F1 + F2 = 3 or 4 PHM = 28 Else Scrap the project

## Slide 152: Use Case Points in Sparx EA

## Slide 154: Example: Sistem ATM
UCP = 27
PHM = 20
PH = 20*27 = 540
PM = 540/8/22 = 3.06
PM = 540/10/25 = 2.16
TIME (M) = 3.0 * PM 1/3
TIME (M) = 3.0 * 3.06 1/3 = 4.36
TIME (M) = 3.0 * 2.16 1/3 = 3.8

## Slide 155: Example: Schedule
 | Fase | PM | M | Cost
1 | Planning | 1 | 1 | 10
2 | Analysis | 2 | 2 | 40
3 | Design | 2 | 1 | 20
4 | Implementation | 6 | 3 | 90
 |  |  | 5 | 160jt

## Slide 156: Example: Sistem ERP
UCP = 662
PHM = 20
PH = 20*662 = 13240
PM = 13240/8/22 = 75
PM = 13240/10/26 = 50
TIME (M) = 3.0 * PM 1/3
TIME (M) = 3.0 * 75 1/3 = 12.65
TIME (M) = 3.0 * 50 1/3 = 11.05

## Slide 157: Budget (Custom Software)
Pekerjaan | Man-Month | Month | Budget | Total
Planning | 1 | 1 | 5000.000 | 10.000.000
Analysis | 2 | 1 | 10.000.000 | 20.000.000
Design | 2 | 1 | 4000.000 | 32.000.000
Implementation | 4 | 2 | 3000.000 | 24.000.000
Training | 2 | 1 | 4000.000 | 8000.000
 |  |  |  | 94.000.000

## Slide 158: Budget (Generic Software)
Product |  |  |  | Total
LMS |  |  |  | 10.000.000
Teleconference |  |  |  | 2.000.000
Chatting |  |  |  | 4.000.000
eLibrary |  |  |  | 20.000.000

## Slide 159: References
Rachel Harrison, Study Guide TOGAF® 9 Foundation 2nd Edition, The Open Group, 2011
Rachel Harrison, Study Guide TOGAF® 9 Certified 2nd Edition, The Open Group, 2011
Open Group Standard, TOGAF® Version 9.1 (G116), The Open Group, 2011
Open Group Standard, TOGAF® Version 9.1 – A Pocket Guide (G117), The Open Group, 2011
Daniel Minoli, Enterprise Architecture A to Z: Frameworks, Business Process Modeling, SOA, and Infrastructure Technology, Taylor & Francis, 2008
Jon Holt and Simon Perry, Modelling Enterprise Architectures, The Institution of Engineering and Technology, 2010
Alan Dennis et al, Systems Analysis and Design with UML 4th Edition, John Wiley and Sons, 2013